estec

|  | European Space Research and Technology Centre Keplerlaan 1 2201 AZ Noordwijk The Netherlands T +31 (0)71 565 6565 F +31 (0)71 565 6040 www.esa.int |
| --- | --- |

Generic E2E Performance Simulator and L1/L2 Processor Requirement Document and Inputs to SoW

| Title Generic E2E Performance Simulator and L1/L2 Processor Requirement Document and Inputs to SoW |  |
| --- | --- |
| Issue 1 | Revision 3 |
| Author | Date 01-05-2020 |
| EOP-PEP team |  |
| Checked by | Date 01-05-2020 |
| M. Zundo |  |
| Approved by | Date 01-05-2020 |
| M. Zundo |  |

| Reason for change |  | Issue |  | Revision |  | Date |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | First issue |  | 1 |  | 0 |  | 02-10-2014 |
|  | Maintenance update following release of openSF 3.5 |  | 1 |  | 1 |  | 14-06-2016 |
|  | Revision of text incorporating developments in E2E |  | 1 |  | 2 |  | 17-07-2018 |
|  | Revision of requirements incorporating developments in E2E |  | 1 |  | 3 |  | 29-11-2018 |

| Issue 1 |  | Revision 0 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Reason for change |  | Date |  | Pages |  | Paragraph(s) |  |
|  | First issue |  | 02-10-2014 |  | all |  | all |

| Issue 1 |  | Revision 1 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Reason for change |  | Date |  | Pages |  | Paragraph(s) |  |
|  | Release of openSF |  | 14-06-2016 |  | all |  | all |
|  | Clarification on active instrument |  | 14-06-2016 |  | all |  | all |
|  | Update of baseline sw tools |  | 14-06-2016 |  | all |  | all |
| Issue 1 |  | Revision 2 |  |  |  |  |  |
| Reason for change |  | Date |  | Pages |  | Paragraph(s) |  |
|  | Incorporating E2E developments since last revision into text |  | 17-07-2018 |  | all |  | all |
| Issue 1 |  | Revision 3 |  |  |  |  |  |
| Reason for change |  | Date |  | Pages |  | Paragraph(s) |  |
|  | Review and revision of requirements based on new E2E developments and removal of duplicates |  | 01-05-2020 |  | all |  | all |
|  | Alignment of req. for L1PP and L2PP |  | 01-05-2020 |  | all |  | sec. 6.6 and 6.7 |
|  | Clean-up and update of Acronyms and Definition |  | 01-05-2020 |  | all |  | sec. 1.1 and 1.2 |
|  | Clarified interfaces between SGM, ISM and GM |  | 01-05-2020 |  | all |  | sec. 3.2.2 |

1	Scope	6

1.1	Acronyms	6

1.2	Definitions	9

1.2.1	Data Definition	9

1.2.2	Other Definitions	10

1.2.3	Resources	12

2	Documents	13

2.1	Applicable documents	13

2.2	Normative documents	14

2.3	Reference documents	14

3	Context and purpose of the end-to-end performance simulator and level 1 processors	15

3.1	The E2E performance Simulator	15

3.2	The Space Segment Simulation	18

3.2.1	The Geometry Module	18

3.2.2	The Scene Generator	18

3.2.3	The Instrument Simulation	20

3.2.4	The Platform and On-Board data generation	21

3.3	The Ground Segment Simulation	23

3.3.1	The Level 1 Processor Prototype	24

3.3.2	The Level 2 Processor Prototype	26

3.4	Performance Assessment Module (PAM)	27

3.5	The Test Data	27

4	Requirement Structure	29

4.1	Requirement Types (XXX)	29

4.2	E2E Components (YYY)	29

5	General and Software Requirements	30

5.1	Architecture and general functions	30

5.2	Development/software Requirements	32

5.2.1	Environment and common libraries	32

5.2.2	Other software requirements	34

5.2.3	Miscellanea	35

6	Functional requirements	36

6.1	General Functional Requirements	36

6.2	Geometry Module (GM) Functional Requirements	40

6.3	Scene Generation Module (SGM) Functional Requirements	42

6.4	Instrument Simulator Module (ISM) Functional Requirements	44

6.5	Platform and On-Board Data Generation Module (ODGM) Functional Requirements	46

6.6	Level 1 Prototype Processor (L1PP) Functional Requirements	48

6.7	Level 2 Prototype Processor (L2PP) Functional Requirements	53

6.8	Performance Assessment Module (PAM) Functional Requirements	57

6.8.1	Performance assessment function	57

6.8.2	Other functions	59

7	Operational Requirements	60

7.1	General operational requirements	60

8	Performance Requirements	62

9	Interface Requirements	63

9.1	General Interfaces Requirements	63

10	Verification, Validation and System Integration	64

10.1	Level 1 Prototype Processor (L1PP) Verification and Validation	65

10.2	Level 2 Prototype Processor (L2PP) Verification and Validation	65

11	Human-Machine Interface (HMI) requirements	65

12	Reference Test Data Set requirements	67

13	Input to the SOW	69

13.1	Deliverables	69

13.1.1	Software and data	69

13.1.2	Documentation	69

13.1.3	Delivery Plan	70

13.2	Maintenance and Support	72

13.2.1	Support task for commissioning	72

13.2.2	Support task for cross validation	72

13.3	Other	72

13.3.1	Licensing	72

This document is a generic template at the level of an ECSS Technical Specification addressing system and software aspects (NOT algorithms) as well as inputs to the corresponding Statement of Work.

It must to be reviewed and customised for each mission paying attention to the text in Yellow

Change <Mission-X> to your mission.

Scope

This document defines the requirements and deliverables for the <MISSION-X> End-to-End Performance Simulator (E2ES) applicable to the <MISSION-X> industrial team during the <MISSION-X> Project Phases 0, A, B, C, D, and during support to Phase E1.

These requirements address both user and implementation aspects to the level of ECSS-E-ST-40C SSS (Software System Specification), IRD (Interface Requirement Document) and TS (Technical Requirement Specification) and inform the SOW (Statement Of Work), including identifying the inputs, outputs, and deliverables associated with procurement.

The nomenclature used herein is specific to the E2ES and differs slightly from the ECSS documentation.  However, in case of difference the correspondence is given.

## Acronyms

The acronyms below are used within the scope of this activity and within this document.

AD		Applicable Document

ADD		Architecture Design Document

ANC		Ancillary Data

AOCS		Attitude and Orbital Control System

APID		Application Process ID (CCSDS)

AR		Acceptance Review

ATBD		Algorithm Theoretical Baseline Document

BOA		Bottom Of the Atmosphere

BRK		Breakpoint

AUX		Auxiliary Data

CAL		Calibration Data

CCDB		Characterisation and Calibration Data Base

CCSDS 		Consultative Committee for Space Data Systems

CDR		Critical Design Review

CKD		Calibration Key Data

DDF		Design Definition File

DDVP		Design, Development and Validation Plan

DJF		Design Justification File

DPM		Detailed Processing Model document

DU		Data Unit

E2ES		End-to-End mission performance Simulator

EOCFI		Earth Observation CFI libraries

EM		External Module

FTP		File Transfer Protocol

GM		Geometry Module

GNSS		Global Navigation Satellite System

GPP		Ground Processing Prototype (defined for completeness, use L1PP or L2PP instead)

GS		Ground Segment

HKTM		Housekeeping Telemetry

HMI		Human Machine Interface

(I)CCDB	(Instrument) Characterisation and Calibration Data Base

ICD		Interface Control Document

I/F		Interface

IMA		Item Made Available

IODS		Input/Output Data Specification

IOCR		In-Orbit Commissioning Review

IPF		Instrument Processor Facility

IRF		Instrument Response Function

ISM		Instrument Simulation Module

ISP		Instrument Source Packets (formatted as CCSDS Space Packets)

KD		Key Data

KDA		Key Data Archive

KOM		Kick Off Meeting

L0P		Level 0 Processor

L1		Level 1 product

L1 E2ES	End-to-End Simulator up to Level 1

L1OP		L1 Operational Processor

L1PP		L1 Processing Prototype

L2		Level 2 product

L2 E2ES	End-to-End Simulator up to L2

L2OP		L2 Operational Processor

L2PP 		L2 Prototype Processor

L3		Level 3 product

LGPL		GNU Lesser General Public License

MAG		Mission Advisory Group

MRD		Mission Requirements Document

MSP		Maintenance and Support Plan

MSR		Maintenance and Support Report

NC		Non Compliance

NTP		Network Time Protocol

ODGM		On-board Data Generation Module

openSF		openSF Simulation Framework

PAM		Performance Assessment Module

PAM L1/PAM1	Performance Assessment at Level 1

PAM L2/PAM2	Performance Assessment at Level 2

PDD		Product Definition Document

PDGS		Payload Data Ground Segment

PDR		Preliminary Design Review

PGM		Level-1 Product Generation Module

PKP		Performance Key Point

PVT		Position Velocity Time

RAW		RAW Data

RB		Requirements Baseline

RD		Reference Document

(S)CCDB	(Satellite) Characterisation and Calibration Data Base

SGM		Scene Generation Module

SOW		Statement Of Work

SP		(CCSDS) Space Packet

SRF		SW Reuse File

SRN		SW Release Notes

SS		Space Segment

SVVP		System Verification and Validation Plan

SUM		Software User Manual

TDS		Test Data Set

TN		Technical Note

TOA		Top of Atmosphere

TS		Technical Specification

V&V		Verification and Validation

## Definitions

This section contains a set of definitions and resources relevant to the understanding of the requirements and of the process described in this document. It is not a comprehensive list of terminology used in the E2E domain.

### Data Definition

| Observation data (OBS) | Data Units output of the Instrument and formatted as CCSDS Space Packets exactly as generated by the Instrument and containing the measurements both in normal and calibration modes. |
| --- | --- |
| Ancillary data (ANC) | CCSDS Space Packet Data generated on-board in support of the observation data, both by the instrument and the platform, such as, navigation, temperature, Housekeeping Telemetry (HKTM), timing data and configuration. When generated by the instrument they are called “instrument ancillary” when by the platform “platform ancillary” |
| Raw data (RAW) | Sequence of concatenated Instrument and Ancillary Space Packets as are transmitted on the space to ground RF link with no header and no annotation. |
| Level 0 product | Level 0 data files in the same format at the actual GS (Ground segment header + concatenation of CCSDS Space Packets) |
| Level 1 product | Level 1 data files in the same format at the actual GS and as generated by L1PP. (Note: Product content is expected to follow [CEOSHB]) |
| Level 2 product | Level 2 data files in the same format at the actual GS and as generated by L2PP. (Note: Product content is expected to follow [CEOSHB]) |
| Auxiliary data (AUX) | In the ground segment this is the data needed to perform ground processing and not part of the measurement data set. This auxiliary data (static or dynamic) is in format of files formatted as in the real GS to be used for configuration of the processor or as input to the processors (e.g. DEM, Land classification map, RTM lookup table, Orbit Files, Instrument Characterisation, Meteorological data, Offset tables, calibration coefficient, focal plane definition, etc.). Some auxiliary data can originate from offline calibration activities (see definition of calibration products). Within the E2E simulator they are supplied as part of the simulation scenario as an input e.g. to the scene generator module SGM, to the instrument simulation module ISM and to the Level 1 and Level 2 Processor Prototypes. |
| Calibration Products (CAL) | Data files (products) generated in the ground segment or by the L1PP during the processing of instrument data and used in the Ground Segment or in the L1 and higher-level processing. They can be either dynamic (CAL) or static (CAL/AUX). Dynamic/on-line calibration data (CAL) are produced and applied automatically by ground processors based on measurements or calibration data, while static calibration data (can be called either CAL or AUX) are produced off-line based on measurement, long term trending, analysis, manual setting etc. and applied to the processing chain as configuration items (e.g. dead pixel, instrument alignment, etc.). |
| Breakpoint (BRK) | Data files optionally produced by L1 and L2 Processing modules containing any intermediate result useful for diagnostic, debug and troubleshooting. |

### Other Definitions

| Term | Definition |
| --- | --- |
| ATBD | In context of Processor Prototype development, the ATBD is the document describing the algorithm to be implemented. It addresses the overall processing flow within the processor, all the steps required, all functions and all parameters used. The ATBD describes for each function systematically: the input, the output and the mathematical algorithm to be used, any special processing |
| IODS | In context of E2E and L1/L2 Processor Prototype development the IODS works as a complete and coherent list of all the input and output data (files) and their content (OBS, AUX, CAL, etc) addressing therefore both the interface aspects (ICD-like) as well as the content and format ones of each file and allows algorithm described in ATBD to refer to both parameters as well as physical realisation of data (files). It can refer to other document as necessary to avoid duplications (e.g. Packet format specification within Level 0). The specification of the Operational Data Products and their detailed formats comes later in the development will be based on the IODS but considering also operational aspects (e.g. metadata and or product splitting for optimisation). Since the L1 output Products are the input to the L2 Processor the common aspects of the two IODS needs to be coordinated. |
| SCCDB/ICCDB/CCDB/CKD/KDA | These acronyms identify, in different missions, the set of data, parameters and coefficients related to design or calibration (or both) that are needed to process the on-board measurements. These data can be obtained in full or in part as result of the design process, of on-ground measurements, of on-ground calibrations and in-flight calibrations (either relevant for on-line or off-line calibration processing). In the GS these data are assigned to data types CAL or AUX (see 3.3.1) |
| on-line and off-line calibration | see section 3.3.1 |
| dynamic and static calibration | same as on-line and off-line calibration. see section 3.3.1 |
| Module | Each of the software components that perform a defined function in the context of a E2E Mission performance chain. Within the context of the architecture defined by the [E2EGICD] they are constituted by software executables with file-based input and output. |
| Orchestration | Refers to the process external to the module of invoking at the right time, in the right order and with the right inputs the modules/executables to produce the required output. Orchestration can be limited to the one-off selection of AUX or CAL data which are valid for a specific observation or to the sequential invocation of processing and simulation modules and build-up of all required inputs according to a scenario that changes with time. |
| job-order | In context of Data Processor orchestration, a job-order is a file listing all the necessary inputs (data and configuration) needed for a specific processing run. |
| time-based scenario | In the context of E2E simulation as described in [E2EGICD] a time-based scenario (supported by a corresponding time-based orchestration) is a time-ordered list of time segments for which different simulation conditions applies. These conditions can either be different operating mode of the instrument as well as different type of targets. The orchestration will execute/simulate the time-segment in sequence according to their order. |

### Resources

| Term | Definition |
| --- | --- |
| openSF | Orchestrating framework SW compliant to the E2E Generic Interface ICD and freely available as executable and source code at opensf.esa.int according to ESA Community licence Type 3 |
| ESA Community License type 3 | Permissive Software License applicable to ESA Member States (http://opensf.esa.int/index.php/docs-and-mission-data/licensing-documents) |

# Documents

## Applicable documents

The documents applicable to the required -<MISSION-X> activities and deliverables are formally defined in the contract. For ease of reference the contractual appendices/applicable documents are repeated herewith. In case of conflicting, incomplete, missing or ambiguous requirements the contractor shall bring these to the attention of the customer for formal resolution.

| AD | Title | Reference | Issue |
| --- | --- | --- | --- |
| [SOW] | Statement of Work for the <MISSION-X> (SOW) |  |  |
| [SSRD] | <MISSION-X> Satellite System Requirement Document (SSRD) |  |  |
| [MRD] | <MISSION-X> Mission Requirements Document (MRD) |  |  |
| [ECSST] | Tailoring of ECSS Standards for <MISSION-X> |  |  |
| [DRL] | <MISSION-X> Document Requirements List (DRL) |  |  |
| [EOFFSTD] | Earth Observation File Format Standard and associated <MISSION-X> tailoring | PE-TN-ESA-GS-0001 | latest |
| [HXML] | Handbook for EO XML and Binary Schemas | PE-TN-ESA-GS-0121 | latest |
| [RWLO] | EO generic RAW and L0 specification | PE-TN-ESA-GS-586 | latest |
| [CFIFS] | Earth Observation Mission Software File Format Specification | PE-ID-ESA-GS-584. | latest |
| [OPENSF] | OpenSF Documentation at http://eop-cfi.esa.int/index.php/opensf |  | latest |
| [E2EGICD] | ESA generic E2E simulator Interface Control Document | PE-ID-ESA-GS-0464 | latest |
| [PTREE] | <MISSION-X> Product Tree & Product Definition |  |  |
| [S2GICD] | Space to Ground ICD |  |  |
| [L1IODS] | Level 1 Input/Output Data Specification |  |  |
| [L2IODS] | Level 2 Input/Output Data Specification |  |  |
| [L1ATBD] | Level 1 Algorithm Theoretical Baseline Definition |  |  |
| [L2ATBD] | Level 2 Algorithm Theoretical Baseline Definition |  |  |
| [OFLCATBD] | Offline Calibration Algorithm Theoretical Baseline Definition |  |  |
| [ESACL3] | ESA Community License Type 3 : http://eop-cfi.esa.int/index.php/docs-and-mission-data/licensing-documents |  |  |

## Normative documents

| ID | Title | Reference | Published |
| --- | --- | --- | --- |
| [ECSS40] | Space Engineering Software | ECSS-E-ST-40C | latest applicable |
| [ECSS80] | Space Product Assurance | ECSS-Q-ST-80C | latest applicable |

## Reference documents

| RD | Title | Reference | Issue |
| --- | --- | --- | --- |
| [CFIUM] | Earth Observation Mission Software CFI UM | http://eop-cfi.esa.int | latest |
| [AGILE] | ECSS 40 Agile Development Handbook | ECSS-E-HB-40-01A | latest applicable |
| RD03 | <MISSION-X> Technical Specification |  |  |
| RD04 | <MISSION-X> Interfaces Control Document (ICD) |  |  |
| RD05 | <MISSION-X> Architecture Design Document (ADD) |  |  |
| RD06 | <MISSION-X> System Validation Plan (SVP) |  |  |
| RD07 | <MISSION-X> Mission Performance Analysis Plan (MPAP) |  |  |
| [CEOSHB] | CEOS Handbook on Product definition: http://ceos.org/document_management/Working_Groups/WGISS/Documents/WGISS_CEOS-Interoperability-Handbook_Feb2008.pdf | CEOS Interoperability Handbook | 1.1 |

# Context and purpose of the end-to-end performance simulator and level 1 processors

## The E2E performance Simulator

The E2E Performance Simulator is a complete end-to-end chain of software modules representing both the Space Segment and the Ground Segment of the mission and generically built as shown in Fig. 3-1

Fig. 3-1 E2E Performance Simulator

This chain allows simulating the complete process and flow from a simulated scene (the reference scene) to the L1 and L2 data products. Comparison of the output with the input after introducing to the process noise, measurement errors, different instrument models, and different L1 and L2 algorithms characterizes the system performance and its sensitivity to these variable parameters.

Comparison of the retrieved geophysical quantities in the L2 products with the geophysical parameters which were input to the Scene Generator characterizes the full end-to-end system and may be termed the L2 E2ES. If the comparison is between the L1 data products and the output of the Scene Generator (stimuli), the name L1 E2ES is appropriate.

In the early phases of a mission the E2E Performance Simulator supports the definition and the verification of the Space Segment requirements; in later phases it is used as an offline Test Data Generator for the Ground Segment and as prototype for the ground processing but also to validate support the assessment of the mission objectives at L1 and L2.

In order to ensure that the E2E is fully representative it is mandatory that there is no direct interface or data sharing between the Space segment simulation and the ground segment simulation and that any data exchange is performed via simulated TM files and static AUX data.

The E2E performance simulator will be made available to various scientific actors supporting <MISSION-X>, in order to obtain contributions for further improvement of the E2E mission performance simulator.

The L1PP and L2PP are software tools that evolve and serve multiple purposes over the mission project phases because they will be used:

- to support the E2E assessment up to L2 of the mission performance pre-launch

- to support the development and verification of the Space Segment

- to support development of the Ground Segment

- to support commissioning and exploitation

The typical evolution of these items in the different phases of the project is shown in Fig 3-2.

Fig. 3-2: Typical evolution of the E2E Performance Simulator and L1PP

## The Space Segment Simulation

### The Geometry Module

The Geometry Module (GM) computes all information related to the observation geometry, e.g. Orbit Propagation (PVT), Attitude Determination (Quaternions), Field of View, and Coverage areas, grids needed for re-sampling and provides them to the other modules of the space segment simulations. Its calculation makes use of the Earth Observation Mission Software CFI library [CFIUM].

The GM implements the orbit propagation and attitude calculation either using an internal model or by ingestion of externally-generated Orbit and Attitude data (e.g. predicted, restituted or externally simulated) providing an abstraction layer between the actual source of data and the rest of the modules.

### The Scene Generator

The Scene Generator Module (SGM) performs two functions:

- Ingest the geophysical model of the scene to be observed, for example temperature, sea roughness, dielectric constant, wind speed, altitude, salinity, CO2 concentration, aerosol size, etc on a ground-referenced grid independent of the observation geometry. In phase B/C, the SGM will also include where required a model for the simulation of the stimuli used during on-ground characterisation as well as of other in-flight complex calibration targets (e.g. Transponders, Celestial bodies like the Moon, the Sun or the Deep sky, Surface targets like Dome C).

- Implement for observed scene the forward model: generate the stimuli at TOA to the instrument at any one time (for example radiance) or (for active instruments) the relevant backscattering matrices in a generic and adequately oversampled grid.

These functions make use of auxiliary geophysical information, and use information computed by the GM, to produce the (set of) time-based instrument scenes which will be the input to the Instrument Simulation Module (ISM).

Fig. 3-3 reference architecture of SGM interfaces.

The SGM includes also an appropriate modelling of the atmosphere, and in the case where user-defined errors can be introduced (understood as additional environmental effects, for example clouds or a modulation of the geophysical target) these shall also be computed and applied in the scene generator to the generated TOA stimuli.

Fig. 3-4 Scene generator

Additionally, there are geophysical disturbances representing effects external to the instrument that modify the computed stimuli. For example, an active instrument such as Synthetic Aperture Radar can be affected by the Ionosphere while targeting the Geophysical ground backscattering; a Lidar instrument measuring wind speed can be affected by Earth motion while a passive spectrophotometer affected by atmosphere’s absorption.

Any necessary geometrical calculations, e.g. Sun/star position, satellite position, line of sight, spatial visibility ranges or directions in which the scene has to be generated, are computed by the common Geometry Module.

### The Instrument Simulation

The Instrument Simulation Module (ISM) computes the transfer function of the instrument by implementing a model of the instrument with the required detail for the relevant observing conditions. The transfer function, applied to the input scene computed by the SGM, samples the TOA (or the external calibration target) stimuli scene in the appropriate resolution and geometry, produces output representing the measurement and ancillary instrument data as they are generated on-board the satellite.

The instrument modelling makes use of constructive, design, engineering or pre-flight calibrated values, which need to be used also during the data processing; these data are contained in dedicated AUX and CAL data files.

Additionally, any user-defined errors (e.g. Gaussian measurement noise, biases, drifts, vibrations, harmonic oscillation, thermoelasticity, mis-pointing, etc.) are injected in this module to simulate their effect on the measurement and produce the resulting on-board generated data.

Any necessary geometrical calculations, e.g. Sun/star position, satellite position, instrument pointing, line of sight, occultation, eclipses, visibility limits needed, for example, to select the visible stimuli or to compute the impact of Sun illumination on detectors, thermal variation impacting or deforming the instrument geometry, are computed by the common Geometry Module.

To maintain this dataflow concept in the more complex case of an active instrument it is envisaged that the input stimuli scene represents an interaction between the target and the signal transmitted by the instrument. In this case the Instrument Simulation Module computes the convolution of the transmitted signal with the (passive) scene created by the Scene Generator Module, and applies the geophysical disturbances. The modified signal is then detected in the receiver and instrument packets are generated.  The information flow of an active instrument simulator is presented in Fig. 3-5.

Fig. 3-5 ISM (example for an active instrument)

### The Platform and On-Board data generation

The Platform and On-Board data generation (ODGM) Module implements the simulation of all platform functions needed directly by the instrument model as well as the ones needed to generate the data in format compliant with the space to ground interface (e.g. CCSDS Space Packet data) (i.e. RAW) e.g. by simulating GNSS, AOCS, temperatures, timing, and data formatting functions.

This function will also generate any HKTM source packet (platform ANC) that is produced on-board and that is needed on-ground to perform the processing when the parameters are not included directly in the instrument-generated telemetry.

Any necessary geometrical calculations, e.g. Sun/star position, satellite position, attitude, required as input to the instrument model or to generate ancillary (ANC) HKTM, are performed using the data computed by the common Geometry Module.

## The Ground Segment Simulation

For reference a view of the dataflow within a generic Earth Observation ground segment is shown here in Fig. 3-6.

Fig. 3-6 Generic view of dataflow in an Earth Observation data processing Ground Segment

### The Level 1 Processor Prototype

In the context of the E2E mission performance chain the L1 Processing Module contains the L1 Prototype Processor (L1PP) which processes RAW data into Level 0 data into Level 1 and Calibration data (therefore including also the dynamic calibration function). In doing so it ingests RAW data, Level-0, Auxiliary, and Calibration data. It is worth noting that while in the operational GS a dedicated L0 Processor is developed, in the context of the E2E the associated function is implemented in a very simplified way within the L1PP to allow RAW data to be used as interface between Space and Ground segment however the functionality to ingest also data formatted as L0 is maintained. The generic functionality of Level 1 processing is indicated in Fig 3-6.

Fig. 3-7 Generic Level 1 Processing function

Nomenclature Note:

- dynamic CAL data (also called on-line calibration) are automatically produced by the L1PP during the processing of data from nominal or calibration modes of the instrument and used automatically in the processing chain (either internally or externally).

static CAL data (also called off-line calibration) are data produced by the L1PP processor (also via dedicated CAL processors) and which are not automatically used in the processing chain. Static CAL parameters are typically derived either from dedicated calibration modes, or from nominal data spanning multiple files. Both these cases have in common that the parameter values cannot be derived and applied instantly to the same dataset from which they are derived (in contrast to online calibration). Use of static CAL data in the processing chain is implemented only following human review/intervention/authorisation (e.g. a permanent update of a table of sensor gain parameters following some ad-hoc observation of a calibration target). From the point of

NB: It is common practice that the instrument characterisation quantities either design or calibrated on ground (e.g. gains, conversion factors, offsets, mis-pointing, biases, etc) are described in so-called CCDB or CKD files. Within the context of data processing Ground Segment and E2E chain these baseline files should be categorised as AUX files due to their “static” nature and treated as such with respect to the data flow and selection rules (e.g. versioning and validity), without any special handling.

It is also good practice to use the CAL category for any parameter computed in-flight via an on-line (dynamic) CAL process so that the baseline value (contained in AUX) is cleanly separated from the ones computed in flight while reserving update to the AUX file only to the output of offline/static CAL process (e.g. permanent misalignment matrices, long term biases, pixel masks)

view of data flow the static CAL data are equivalent to AUX data or can be used as such.

The L1PP is developed with the following objectives:

- to serve as an element in the chain of the E2E Performance Simulator

- to serve as the baseline and reference for the development of the L1 Operational processor (e.g. production of DPMs and TDSs) and to support commissioning as stand-alone processor.

- optionally to be transformed into an L1 Operational Processor module to be integrated into an Operational Ground Segment.

While the L1PP usually evolves as the algorithm baseline for the Ground Segment, there is also the need to support Ground Segment development by developing an early L1PP mock-up with I/F stubs compatible with the Ground Segment interfaces prior to inclusion of actual algorithms. Subsequently these components must converge and the same software module is to be usable for both purposes.

Maintaining the same L1PP interfaces allows for the direct re-use of the L1PP module part of the E2E Performance Simulator and, later,  to feed back any improvement in the L1PP stand-alone into the E2E Performance Simulator. This will ensure coherency in Performance Assessment between Space Segment and Ground Segment.

The L1PP detailed processing models will be used as the specification of the algorithms of the operational processors. Therefore, the L1PP will be developed strictly taking into account the operational data flow concepts and formats.

The L1PP will then be used for the following purposes:

- L1 performance simulation with simulated data

- instrument and algorithm performance assessment on data from AIV/AIT on-ground pre- launch measurements

- algorithm evolution and improvement

- instrument calibration using data from AIV/AIT on-ground pre-launch calibration

- instrument and algorithm performance assessment using in-flight data (in particular during commissioning phase);

- monitoring (e.g. instrument performance aspects, and supporting the formulation of the Phase E2 monitoring baseline).

- analyses

- generating L1 test data set for the L2 community

The L1PP together with the rest of the E2E chain will be made available to various scientific actors supporting <MISSION-X> to allow them to perform independent processing with user defined configuration.

### The Level 2 Processor Prototype

The L2 Processing Module consist of the L2 Prototype Processor (L2PP) which implements the processing algorithms to go from Level 1 data to Level 2 and which involves retrieval of geophysical parameters. As a component of the E2E mission Performance chain it allows the performance evaluation of the overall mission data which is in general defined at Level 2. In doing so it ingests Level-1 and Auxiliary data and outputs Level-2 products.

In early phases (A/B1 as well as B2) this module is generally referred to as the L2 Retrieval Module (L2RM) and contains the L2 retrieval algorithms resulting from science studies.

NB: due to the fact that the definition of the Level-2 products normally comes at a late stage in the mission lifetime, the L2PP included in the E2E Performance Simulator might initially provide geophysical data not formatted as a Level-2 Data product.

The L2PP is developed with the following objectives:

- to become an element in the chain of the E2E Performance Simulator with compatible interfaces.

- to serve as the baseline and reference for the development of the L2 Operational processor (e.g. production of DPMs) and to support commissioning standalone

- optionally to be transformed into an L2 Operational Processor module to be integrated into the Operational Ground Segment

- Test bed for algorithm development for the L2 scientific community

- L2 performance assessment with realistically simulated L1 data.

## Performance Assessment Module (PAM)

The Performance Assessment Module (PAM) is a collection of SW and graphical  function to evaluates pre-launch the quality of the L1 and L2 products within the context of the E2E mission performance activities: their adherence to performance requirements as well as the suitability of the relevant processing algorithm and sensitivity analysis by comparing the input to the simulation chain at geophysical scene with the Level 2 product and the input to the instrument simulation (ISM) as TOA stimuli with the Level 1 product. The performance assessment is made possible by producing statistics, graphs and plots, by providing a visualisation aid, and allows error characterisation and verification of error propagation.  The PAM functions and algorithms can later be implemented or re-used in dedicated automated monitoring and offline calibration facilities within the operational ground segment.

The PAM functions can be grouped according focus:

- Level-1 output products representing calibrated measurements are compared to the simulated impinging stimuli computed by the SGM (e.g. Earth radiance vs. TOA spectra in which case radiometric, spectral, and geometric quantities). The comparison can extend to derived quantities such as flags.  The accuracy of the output is compared to performance requirements, error propagation is verified, and out-of-specification values are highlighted

- Level-2 products output by the L2PP representing retrieved bio- and geophysical parameters are compared to the parameters used as input by the SGM; their accuracies are monitored, error propagation is verified, and out-of-specification or unexpected cases are highlighted and the dependency on the Instrument and L1 processing errors assessed.

- Calibration related output produced by the L1PP either as processed from nominal observation data or related to internal or external calibration, e.g. representing component sensitivities, environmental factors, variable intrinsic properties, geolocation/coregistration aspects, failure lists, gain, biases, etc

The PAM shall provide the option to be run either in-chain with the previous modules or as a stand-alone execution. For stand-alone execution the PAM shall allow the option for the operator to provide additional metrics and graphs to be evaluated on already-existing simulations, including the combination of results from various simulations (e.g. to evaluate temporal evolution, or compare the performance of different operation modes).

## The Test Data

A reference Test Data Set (TDS) is needed during the acceptance of the E2E and L1PP modules as well as to be used as reference TDS for the L1OP, L2OP and the ground segment.

The deliverable TDS shall be generated using the E2E Performance Simulator and will include nominal and non-nominal cases (to be agreed with ESA) as well as examples of all possible modes/data types/calibrations of <MISSION-X>.

The TDS shall comprise the following elements:

- Infrastructure (openSF) related Items, i.e. configuration files, scenarios, scripts

- Output of the simulation chain: generated RAW data (Observation (OBS), Ancillary (ANC)), Auxiliary Data Files (AUX) used in simulation, Level 0.

- Output of the processing chain within the L1PP: L1 Products, Calibration Products plus relevant AUX files, required by L1 processing, corresponding to the inputs supplied in (b)

- Output of the processing chain within the L2PP:  L2 Products and auxiliary files (e.g meteo) corresponding to the inputs supplied in (c)

- any auxiliary software tool needed to reproduce the TDS generation.

- Checksums for all the files

- Detailed README

- Test data specification document, including Version of all the processors and listing the complete set of data used in the simulation as well as in the processing to generate the TDS

# Requirement Structure

The set of E2E requirements are organized into categories of interest to the stakeholders, for example performance engineers or scientists.  They are grouped according to the type of constraint imposed, e.g. on the operation of software, or the output format, or the set of tools provided. They are named also according to the E2E component to which they apply.  The naming format is XXX-YYY-NNN where XXX is one of the requirement types, YYY is one of the E2ES components, and NNN is a unique number.

## Requirement Types (XXX)

- FUN  Functional: capabilities of the simulator

- ARC  Architectural: design specifications of simulator

- ENV Environmental: context in which the simulator operates, e.g. computer OS, compiler and library versions

- OPE  Operational: general operational requirements

- INT  Interface: interface requirements

- OUT  Output: logging output requirements

- HMI  Human-Machine Interface: user interaction requirements

- VVP  Verification & Validation: verification, validation, system integration

- PER Performance: performance e.g. minimum hardware required

- TDS  Test Data Set: reference test data set requirements

- OTH  Other: miscellaneous

## E2E Components (YYY)

- GM  Geometry Module

- SGM  Scene Generation Module

- ISM  Instrument Simulator Module

- OGM  Onboard Data Generator Module

- L1P  Level-1 Prototype Processor

- L2P  Level-2 Prototype Processor

- PAM  Performance Assessment Module

- FCT  Support Functions

- GEN  General,  or overall E2E

# General and Software Requirements

The requirements listed below are grouped according to the types and applicable components as described above.  Some requirements on specific components (e.g. L1PP) are specialised versions of general E2E Simulator requirements, in order to ensure completeness of the component-level requirements.

## Architecture and general functions

E2E-ARC-GEN-010

The E2E Performance Simulator shall be composed of the following modules in an integrated chain:

1) Geometry Module (GM)

2) Scene Generator Module (SGM)

3) Instrument Simulator Module (ISM)

4) Platform and On-Board Data Generation Module (ODGM)

5) L1 Processor prototype Module (L1PP)

6) L2 Processor Prototype Module (L2PP)

7) Performance Assessment Module (PAM)

E2E-ARC-GEN-020

The internal and external E2E data flow shall be representative of the high-level data flow related to the <MISSION-X> within the operational Ground Segment as per Fig 3-1.

E2E-ARC-GEN-030

Geometry Module (GM)

The geometry module shall implement all functions related to geometry and provide them to the other modules as needed, .e.g. Orbit Propagation (PVT), Attitude Determination (Quaternions), Field Of View and Coverage areas, etc.

Note: It shall support both stand-alone mode (e.g. internal orbit propagation) and ingestion of externally generated Orbit and Attitude data (e.g. Predicted, Restituted or externally simulated) providing an abstraction layer to the actual source of data respect to the rest of the modules. It provides data to SGM, the ISM and the ODGM

E2E-ARC-GEN-040

Scene Generator Module (SGM)

The scene generator module shall implement a simulation of the geophysical target based on a user-defined scenario and the corresponding forward model to generate Instrument TOA stimuli including the effect of the atmosphere as well as other stimuli related to external (e.g. lunar, solar, stellar, ground).

Note: The objective of this req. is to have a single unique interface for every stimulus to be processed towards the measuring system (the ISM). In the specific case of the internal calibration source it is conceivable these are generated within the ISM. In any case the calculation of the stimuli shall also result in the relevant stimuli data be an output so that it can be later compared or re-ingested by the ISM)

E2E-ARC-GEN-050

Instrument Simulation Module (ISM)

The instrument simulator module shall model the production of instrument data by implementing a simulation of the measurement process, starting with input stimuli from the SGM, the geometrical conditions (with input from GM), the platform condition (with input from the ODGM) and an internal model of the instrument and its data generation, including instrument configuration and internal calibrations with a level of detail sufficient to support the mission performance evaluation at each phase of the project.

Note: The ISM shall include functionality to inject as separate parameter errors in both measured stimuli as well as to simulated instrument characteristics. It shall implement the generation of data corresponding to every calibration mode of the instrument. The functionality of platform simulation as input for the modelling (e.g. thermal, electrical, AOCS, propulsion, environmental conditions) and the application of representative errors is allocated, within the reference architecture, to the ODGM Module.

E2E-ARC-GEN-060

Platform and On-Board Data Generation Module (ODGM)

The Platform and On-Board Data Generation Module(s) shall:

- simulate any platform parameter needed by the ISM

- simulate and produce any platform-generated ANC Source Packet in the real satellite packet format that is needed for ground processing, e.g. PVT, AOCS, Temperatures,

- perform the formatting of the ISM generated data (OBS and instrument ANC).

Note: The ODGM shall interface with the ISM to provide any data necessary for ISM functionality. It shall also perform any eventual processing/modification that the platform might apply to the instrument-generated Source Packet (e.g. time stamping, etc.) and shall receive from the GM all data relevant to Orbit and attitude required for generation of the Platform ancillary telemetry.

E2E-ARC-GEN-070

L1 Processor Prototype Module (L1PP)

The L1 Processor prototype module shall ingest satellite data (both RAW and Level 0 formats) and implement the level 1 Processing, including any calibration function needed i.e. it shall produce both Calibration products and Level 1 products.

Note1: It shall ingest any necessary Auxiliary data (e.g. Characterisation data, off-line calibration data, restituted orbit and attitude data, etc) as would be available in the actual ground processing.

Note2: It shall also provide the necessary inputs to the PAM to perform the end-to-end comparison of retrieved geophysical quantities with the simulated quantities input to the SGM.

E2E-ARC-GEN-080

L2 Processor Prototype Module (L2PP)

The L2 Processor prototype module shall ingest Level 1 data and implement the Level 2 Processing to generate Level 2 products.

Note: It shall also provide the necessary inputs to the PAM to perform the end-to-end comparison of retrieved geophysical quantities with the simulated quantities input to the SGM. In doing so it shall also ingest any necessary Auxiliary data files (e.g. Leaf Area Index, Meteo data, Land-Sea Masks, Ground characterisation maps, Orbit data) as would be available in actual ground processing.

E2E-ARC-GEN-090

Performance Assessment Module (PAM)

The performance assessment module shall compare the calculated L1 outputs with the instrument stimuli generated by the Scene Generator module, it shall produce statistics, analysis, error characterisation and verification of error propagation and it shall support the verification of all Space Segment Requirements related to L1 quantities. The PAM shall likewise compare the L2 outputs with the geophysical parameters input to the SGM, and produce statistics and analysis necessary to evaluate overall system performance and support the verification of Space and Ground Segment requirements.

## Development/software Requirements

### Environment and common libraries

E2E-ENV-GEN-010

The E2E performance simulator and all its modules including the L1PP and the L2PP shall be developed and shall execute on an x86 Linux Operating System environment.

E2E-ENV-GEN-020

The E2E Simulator software development shall employ best-practices such as continuous integration, static code analysis, and conformance to coding standards.

E2E-ENV-GEN-030

The Linux environment shall be based on Open Source free distributions (e.g. OpenSUSE, Debian, Fedora, Ubuntu).

Note: At moment of writing the baseline version of the OS used by the mandated COTS is Ubuntu 18.04 LTS.

E2E-ENV-GEN-040

All development shall use permissive-licensed (e.g. BSD, LGPL, MIT, Apache) open source packages, compiler, and tools unless proved compatible with ESA Community licence [ESACL3]

E2E-ENV-GEN-050

The E2E Performance simulator shall be developed using as openSF and related OSFI libraries version <latest> [OPENSF]

E2E-ENV-GEN-060

All E2E Simulator modules shall be compliant with the Generic E2E Simulator ICD [E2EGICD]

E2E-ENV-GEN-070

All modules shall be written in a compiled language, C or C++ according to C++14 standard or newer. The compiler and version number used shall be <Mission Specific>.

Note1: If no specific external software environment is dictated for <MISSION_X>, the recommended compiler at the moment of issuing this document are: gcc X.Y, or llvm X.Y (clang) or newer.

Note2: If proved to be compatible with the performance requirement also Python and Java may be used.

Note3: Only during Phase 0 and Phase A/B modules might be written in other languages as supported by openSF (e.g. Python, Fortran, Matlab, IDL, Java) but is explicitly required that in Phase B2/C/D the SW is implemented in a performant compiled language. Autocode generated by MATLAB is not allowed.

E2E-ENV-GEN-080

All code and building scripts shall be written in a manner that enables portability (i.e. build from the source code and execution) across different 64-bit Linux HW platforms and distributions.

E2E-ENV-GEN-090

The E2E performance simulator (modules) shall make use of the EO Mission software [EOCFI] libraries version <latest> or higher (http://eop-cfi.esa.int) for all orbit, attitude, and geometrical calculations.

E2E-ENV-GEN-100

The L1PP and the L2PP shall support multithreading and parallel processing by using the OpenMP library X.Y or newer.

E2E-ENV-GEN-110

All non-binary files, with exclusion of openSF configuration ones, shall be based on XML as per the [EOFFSDT] standard.

E2E-ENV-GEN-120

The developed SW and the development environment shall include provision and procedures for plug-in replacement of the version of COTS used (openSF, OSFI, EOCFI)

Note: This is a technical maintainability requirement to allow keeping the COTS (openSF and EOCFI) regularly updated for bug fix and performance improvements with small or negligible effort.

E2E-ENV-GEN-130

Any GPU support shall be implemented using a common API for all modules/tools (e.g,openCL, CUDA, Vulkan)

E2E-ENV-GEN-140

Build scripts shall be based on Cmake version 3 or newer.

### Other software requirements

E2E-OTH-GEN-010

All software deliveries shall be full i.e. no patches and include integrity check mechanism (e.g. md5)

E2E-OTH-GEN-020

Every software delivery shall include an installation kit to fully automatize the installation including the option to perform a clean removal of previous version as well as to set up any required environmental variable.

E2E-OTH-GEN-030

Installation and uninstallation functionality shall allow the user to select if only the SW or also the data have to be removed.

E2E-OTH-GEN-040

It shall be possible to execute every E2E software module as standalone i.e. outside the E2E simulator environment.

E2E-OTH-GEN-050

The SW deliverables shall include all configuration and data items to perform the Verification as per SSVP.

E2E-OTH-GEN-060

The E2E software shall provide means to optionally validate in an automated fashion all non-binary input files: e.g. XML inputs and configuration files shall make use of schema as validation tool.

E2E-OTH-GEN-070

The software (including adopted components such as mathematical libraries) shall be selected and developed to be compatible with a release of source and binary according to the ESA Community license Type 3.

E2E-OTH-GEN-080

It shall be possible to install the simulator without being a UNIX super-user.

### Miscellanea

E2E-OTH-GEN-100

All deliverables shall be covered by a 12 month warranty for corrective maintenance or bug fix.

E2E-OTH-GEN-110

All software shall be maintained under strict configuration control using a CM tool (e.g. GIT)

E2E-OTH-GEN-120

The Contractor shall provide an on-line SPR tracing/ticketing system (e.g. JIRA, Redmine)

E2E-OTH-GEN-130

The E2E Simulator build script shall include an option for the user to build executables suitable for profiling (using tools such as gprof, valgrind) or for performance (the default build).

E2E-OTH-GEN-140

The E2E Simulator delivery shall include a script or equivalent functionality that gathers and presents essential performance metrics for a run of the software compiled for profiling as described in E2E-OTH-GEN-130.

E2E-OTH-GEN-150

The E2E Simulator delivery shall include a report of performance metrics created by the functionality described in E2E-OTH-GEN-140 for a run on a reference E2E Simulator configuration, also to be included in the delivery, and noting the relative utilization efficiency of CPU cores, memory, and storage I/O, and noting any bottlenecks.

Note: The report shall include a detailed description of the computer hardware on which the simulation was performed as well as the SPECfp2017 benchmark score of that same computer system.

E2E-OTH-GEN-160

The Configuration managed code and data repository (E2E-OTH-GEN-110) shall be remotely accessible (read-only) from the end customer (ESA)

# Functional requirements

The requirements described in this section apply to the overall E2E performance simulator and need to be implemented by the framework or by any of the modules/tools (e.g. compare functionality is not implemented by the openSF framework but rather by a dedicated tool/module)

## General Functional Requirements

E2E-FUN-GEN-010

The E2E shall include the functionality to process:

- Input geophysical parameters

- Input scenes

- Observation data (RAW);

- Ancillary (ANC) data;

- Real or simulated level 0 data;

- Real or simulated level 1 data;

- Auxiliary (AUX) data

Into

- Level 0 data;

- Level 1 data;

- Level 2 data;

- L1 and L2 Performance assessment and compliance reports;

- Calibration data (CAL)

- Breakpoints (BRK)

E2E-FUN-GEN-020

The E2E shall include functionality to allow:

- Controlling and monitoring the E2E operation

- Managing its related data (input, output, databases).

E2E-FUN-GEN-030

The E2E shall include functionality to allow:

- Computing the geometric, and other <MISSION-X>-specific performance indicators;

- Optimising the instrument settings as function of the level 1 processing results;

- Assessing the data quality;

- Assessing the overall <MISSION-X> performance;

- Statistical analysis of the instrument behaviour and algorithm performance over configurable range of data and simulation time;

E2E-FUN-GEN-040

The E2E shall allow the use of the E2E in different user-selectable configurations. It shall be possible for the users to select, independently of the configuration, the source of the inputs and the destination of the outputs.

E2E-FUN-GEN-050

The E2E functions shall be able to simulate any of the operational scenarios encountered by the instrument throughout its life.

examples of the scenarios or conditions are: different season, In eclipse or during day-time, At Beginning Of Life (BOL) or at End Of Life (EOL), Calibration targets (TBC for <MISSION-X>)

E2E-FUN-GEN-060

The E2E shall include functionality for the assessment of the quality of the algorithms and of the data products   (including format and content).

E2E-FUN-GEN-080

The E2E shall be capable of computing both on-line and off-line calibration data

Note: on-line calibration data computed in the L1PP while off-line (optionally) in the PAM

E2E-FUN-GEN-090.

The E2E modules shall all have the capability to be run stand alone, with user-specified input and output files as per [E2EGICD].

E2E-FUN-GEN-100

The E2E (modules) shall be able to export and import all data (in particular AUX and CAL) using the product and file formats used in the data processing ground segment.

E2E-FUN-GEN-110

The E2E shall store and load all the configuration data needed for the operation of its internal modules.

E2E-FUN-GEN-120

Once configured and started the E2E performance simulator shall be able to run unattended without any user intervention.

E2E-FUN-GEN-130

The E2E and all its modules shall be able to handle gracefully any error, among others:

- generation of core dumps does not occur

- resources are freed

- no child process is left running

Rationale: Errors shall not lead to a crash of the software.

Note: The way in which errors are handled is left to the detailed design phase. Errors shall be handled by writing self-explanatory messages to the log file, flag impacted data and gracefully terminate the processing.

E2E-FUN-GEN-140

All the E2E modules shall be able to correctly handle geometric boundary conditions.

Note: Geometric boundary conditions are, for example, terminator crossing, day-night transitions, international date line, etc.

E2E-FUN-GEN-150

The E2E and all his modules shall be able to correctly handle date and time boundary conditions.

Note: Date and time boundary conditions are, for example, time zone crossing, daylight saving transitions, leap years and leap seconds.

E2E-FUN-GEN-160

The way to operate and use the E2E and any of its modules shall be independent of the type of data used when multiple types are possible; e.g. the L1PP Module shall be able to perform all its functions whether the input is Level-0 or RAW.

E2E-FUN-GEN-170

The E2E and all its modules shall be able to process / handle all possible <MISSION-X> instrument(s) configuration and settings including diagnostic, calibration and test modes.

Note: This requirement addresses the generally common case where each instrument can be considered in isolation. Missions including multiple synergetic instruments either on-board or on ground should define requirements to ensure that E2E architecture supports the synergetic data flows/functionality.

E2E-FUN-GEN-180

The E2E Performance Simulator and its Modules shall be able to support a time-based scenario orchestration, allowing automated batch test data generation, processing, and performance assessment reporting of a simulated operational timeline.

Note1: The time-based orchestration functionality (see [E2EGICD] ESA generic E2E ICD sections 2.3 and 3.3) applies to the simulation modules, i.e. Scene Generation, Geometry Module, Instrument Simulator Module and On-Board Data Generation Module). The L1PP, L2PP and PAMs always execute in data-driven mode.

Note2: Time-based orchestration within an E2E simulator impacts the data interface between the Scene Generator, the Geometry Module and the Instrument Simulator. Design of the E2E should take this into account.

E2E-FUN-GEN-190

It shall be possible to specify a time-based scenario by specifying start and end times

E2E-FUN-GEN-200

The E2E scenario orchestration function of E2E-FUN-GEN-180 shall allow defining a list of instrument operating modes on a time basis, e.g. 10 minutes in mode A, 5 minutes in mode B, etc.

Note: This functionality is supported directly by openSF [OPENSF] as according to [E2EGICD]

E2E-FUN-GEN-210

It shall be possible in the E2E Performance Simulator to define, save, and load the time-based scenarios.

E2E-FUN-GEN-220

It shall be possible to use the E2E Performance Simulator to generate RAW and Level-0 Test Data Sets to be used in the Ground Segment validation.

E2E-FUN-GEN-230

The E2E Performance Simulator shall allow the user to inject errors/perturbations to the space segment simulation, including among others: platform behaviour, instrument behaviour (including mis-pointing, SNR losses, non-linearities, etc.), atmosphere and environment modelling, and data stream errors (e.g. gaps).

E2E-FUN-GEN-240

The E2E Performance Simulator shall allow executing simulations where the user can configure the range of the bias and other errors in order  to support e.g. a sensitivity analysis.

E2E-FUN-GEN-250

It shall be possible, in a single operation, to save and load the overall simulation context to reproduce on a separate instance of the E2E simulator exactly the same configuration.

E2E-FUN-GEN-250

Every module shall have the option to verify the correct formatting of any input data and be robust to any format error. If a format error is detected, a meaningful error message shall be issued which shall include at least: filename, position/location of the error, expected value, encountered value.

E2E-FUN-GEN-260

It shall be possible to install, multiple versions of the simulator on the same computer.

E2E-FUN-GEN-270

It shall be possible to execute the E2E simulator from two different user accounts and keep all configuration and all data separated.

E2E-FUN-GEN-290

The output data shall include a log of the E2E runs specifying:

- An E2E run identifier;

- The simulation support data;

- Any support data if used;

- The conditions under which the E2E is operating, including a reference to all the input data used in the run and to all the output data generated; a summary of the main features of the run shall also be included (e.g. E2E configuration, E2E version/release number, mode of operation, functions inhibited, settings, etc.);

- The status of all the E2E functions during the E2E operation;

- The content of the E2E internal variables, as selected by the user;

- All non-nominal events;

- All real-time events;

- Duration (wall-clock and, as a debugging option, cpu time) of the E2E overall and of each module (i.e. SGM, ISM, L1PP, L2PP, PAM);

- Unique identifier.

E2E-FUN-GEN-300

Every module shall allow in the log for different severity category of messages as: DEBUG, INFO, WARNING, ERROR (as per [E2EGICD])

E2E-FUN-GEN-310

Every module shall report progress and completion status in compliance to [E2EGICD].

E2E-FUN-GEN-320

It shall be possible to enable or disable the generation of each category of messages.

## Geometry Module (GM) Functional Requirements

E2E-FUN-GM-010

The GM shall implement all common functions related to geometry and provide them to the other modules. These functions shall include at least:

- Orbit Propagation (PVT)

- Attitude Determination (Quaternions)

- Field Of View

- Line of Sight

- Coverage and Coverage areas

- Time functions

- Atmospheric line of sight modeling

- DEM and geolocation functions

- Celestial target calculation (sun, moon, etc)

- Support for calibration manoeuvres (e.g. special attitude modes)

E2E-FUN-GM-020

The GM shall be able to perform its function both in stand-alone mode (e.g. by mean of internal orbit propagation) or in externally driven mode (e.g. by ingestion of externally generated Orbit and Attitude data)

E2E-FUN-GM-030

The EO Mission Software CFI libraries version 4.X or higher [EOCFI] shall be used for all orbit, attitude and geometrical calculations.

E2E-FUN-GM-040

The GM file formats (e.g. Orbit, Attitude, Zones, Swath definition, etc.) shall be compliant with [CFIFS].

E2E-FUN-GM-050

Within the E2E performance simulator the GM shall consist of a standalone module with persistent input and output data.

E2E-FUN-GM-060

The GM shall allow to introduce user-defined errors (as bias, random and harmonic behaviour) to orbital, attitude and geometrical related parameters.

E2E-FUN-GM-070

The GM shall implement timing functions and handle any discontinuity (e.g. leap seconds) in a centralised way.

E2E-FUN-GM-080

The numerical errors introduced by the GM module shall contribute in a negligible way to the instrument error budget

## Scene Generation Module (SGM) Functional Requirements

E2E-FUN-SGM-010

The scene generator module shall implement and compute the geophysical target/values (the truth) based on a user-defined scenario and input data. Particular examples of datasets for the user-defined scenario are:

- User-defined and/or global land cover map (e.g. Corine Land Cover from ESA’s Climate Change Initiative), or alternatively, user-input and/or global maps of key bio-geophysical parameters. Ocean and inland waters are included within the land cover map

- User-defined and/or global digital elevation model (e.g. ASTER GDEM).

- User-input and/or global distribution of atmospheric parameters (e.g. ECWMF MACC re-analysis).

- User-input cloud cover pattern

E2E-FUN-SGM-020

The scene generator module shall be able to ingest all static or time-varying data needed to provide input to the forward model or to define the (map of) geophysical values (e.g. time varying weather forecast or analysis data, land cover maps, sun activity data, seasonal maps, etc.) required to generate the TOA and calibration source stimuli for that epoch of simulated acquisition.

E2E-FUN-SGM-030

The scene generator module shall consider any external factor affecting the forward model or the geophysical target in calculating the stimuli to the ISM (e.g. sun illumination, DEM (digital elevation model), AUX data, etc.).

E2E-FUN-SGM-040

The scene generator module shall implement the forward model to generate geophysical parameters and observable stimuli to the instrument (e.g. radiance spectra, reflected signal, etc.) based on the geophysical target or calibration source, observation geometry, and the effect of atmosphere or other signal-propagation medium.

E2E-FUN-SGM-050

The scene generator module shall generate the TOA stimuli map to be used as input to the ISM.

Note1: The ideal flexible architecture (illustrated in Fig. 3-3) entails that the TOA stimuli scene being computed to the maximum extent on a grid independent from the position and attitude of the observing system and leaving to the ISM the task to sample it at the appropriate resolution for the relevant line of sight, thus facilitating the run of the simulation in different geometry conditions without the need of re-running every time computationally expensive SGM simulations

Note2: Implementing only a flexible architecture as per Note1 might not be possible or desirable for processing performance or for accuracy reasons.  In that case it might be required to compute TOA stimuli directly on the target ISM (instrument) grid. It is recommended in that case to implement this direct TOA generation as a special option within the flexible architecture controlled by E2E configuration flags applicable to SGM, GM and ISM.

E2E-FUN-SGM-060

The SGM shall allow generation of scenes at full BOA/TOA accuracy for at least one full orbit including any applicable stimuli from external calibration sources.

Note: A number of performance activities require to simulate entire orbits of simulated data, therefore the SGM must not functionally be limited to work only on individual ground scene and must be able to use the orbital and attitude geometry (as defined within the GM) to generate corresponding sequence of TOA stimuli maps covering range of multiple orbits.

E2E-FUN-SGM-070

A simplified scene capability shall be implemented by the SGM to support long duration scenario generation, for example multiple orbits according to mission timeline and dynamic GM computations.

The implementation can be through the use of look-up tables or an emulator in place of a full model (e.g. an RTM), or in a simplified Forward Model, provided that the L2 processing can be performed and the retrieval uncertainties quantified.

E2E-FUN-SGM-080

The SGM shall be able to load pre-configured scenes to ease execution by the user.  The default input, without parameter specification beyond scene size, acquisition epoch, and location, shall generate scenes with a realistic distribution of geophysical parameters.

E2E-FUN-SGM-090

The SGM shall allow the user to configure if the atmospheric model is used (it shall be possible to switch it on and off)

Note: this req. is applicable to sensors having surface properties as target.

E2E-FUN-SGM-100

The scene generator module shall allow the definition and automatic injection in the simulation of user-defined errors (biases, drifts, statistical errors, noise, time or space dependent) on any of its input data (including the atmospheric model) to simulate the effect that these errors would have on the generated TOA and external-calibration-source stimuli.

E2E-FUN-SGM-110

The SGM shall make available to the Performance Assessment Module all the inputs needed to perform comparison with the retrieved L2 data, including at least: geophysical target data, injected errors (if any), BOA, TOA and external-calibration-source stimuli.

E2E-FUN-SGM-120

The SGM shall allow generation of TOA stimuli at a user specified resolution to allow oversampling.

Note1: oversampling shall be possible on spatial as well as on other relevant signal characteristics e.g. spectral resolution.

Note2: oversampling of TOA stimuli allows minimisation of interpolation or gridding errors by the ISM. See Fig. 3-3.

E2E-FUN-SGM-130

The scene generator module shall support the generation of calibration data in the ISM by generating the stimuli corresponding to external astronomical or ground based calibration target (e.g. sun, stars, moon, transponders)

E2E-FUN-SGM-140

The SGM shall produce TOA stimuli at wavelengths and spatial areas outside of the nominal field of view to support calibration of instrumental effects due to non-nominal illumination.

E2E-FUN-SGM-150

The numerical errors introduced by the SGM shall be negligible compared to the instrument error budget.

E2E-FUN-SGM-160

The forward model implemented in the SGM shall be consistent with the L2PP retrieval algorithms.

## Instrument Simulator Module (ISM) Functional Requirements

E2E-FUN-ISM-010

The Instrument Simulator Module shall perform the simulation of the <MISSION-X> instrument based on the input stimuli from the SGM, the geometrical conditions (with input from GM) and an internal implementation of the instrument model. It will include all thermo-mechanical, attitude control, and disturbance effects on the input stimuli to the Instrument Module. It shall contain at least the following functionality:

- Detailed simulation of the Instrument and its components

- Simulation of all Instrument Modes (observation and calibration)

- Environmental effects (e.g. thermal, electrical)

- Error simulation

- Timeline simulation (e.g. Measurement and Calibration mode switching)

- CCSDS Instrument Source Packet generation

E2E-FUN-ISM-020

The Instrument Simulator Module shall implement any additional platform simulation needed as input for the modelling (e.g. thermal, electrical, AOCS, propulsion, environmental conditions).

E2E-FUN-ISM-030

The Instrument Simulator Module shall be able to generate fully realistic measurement parameters as would be generated by the instrument in all its modes of operation including in particular every measurement and calibration mode.

E2E-FUN-ISM-040

The ISM shall ingest in form of AUX files formatted compliant to [FFSDT] the necessary data and parameters characterising the instrument either as design or as ground calibrated default values, and not hard-code these data in software.

E2E-FUN-ISM-050

The output of the Instrument Simulator Module shall be formatted as RAW CCSDS Source Packets telemetry and with all fields and parameters fully representative of those generated on-board including both scientific and ancillary parameters (e.g. timing, temperature, position, velocity etc)

Note: In case the CCSD formatting is delegated to the ODGM the output of the ISM can be produced in other formats (e.g. netCDF). In this case the NetCDF format will be passed to the ODGM that will format it as CCSDS packets.

E2E-FUN-ISM-060

The Instrument Simulator Module (together with the ODGM) shall provide to the (simulated) ground segment all the dynamically generated platform data, required by processing, in the same form, as they would be available in the actual ground segment. This shall apply in the case that the data is included as parameters within the Instrument Source Packets or is formatted as separate ancillary/HKTM source packets generated by the platform (e.g. GNSS and Star Tracker source packets).

E2E-FUN-ISM-070

The ISM shall allow to define and automatically inject into the simulation user-defined errors (e.g. bias, drifts, statistical errors, noise, linear, harmonic, time or space dependent) applied to any of its input data or internal modelling elements to simulate the effect that these errors would have on the mission products at Level-1 and Level-2.

E2E-FUN-ISM-080

The parameters controlling the errors in the ISM shall be configurable and separated from the quantities they apply to.

E2E-FUN-ISM-090

The ISM shall allow configuring the operation of its internal model as it would be done in the real instrument via TC whenever this affects the results (e.g. change of measurement integration time, delay windows, modification of calibration sequences executed on board as OBCP, etc.). This configuration shall be performed via a static auxiliary configuration file and shall not require any recompilation.

E2E-FUN-ISM-100

The ISM shall make use of the common services provided by the Geometry Model for any operation requiring access to simulated position, timing, attitude, line of sight, visibility, occultation, Sun illumination, manoeuvres, etc.

E2E-FUN-ISM-110

The ISM shall generate the stimuli corresponding to the internal calibrations (e.g. LED, black bodies, noise diodes, diffusers).

E2E-FUN-ISM-120

The ISM shall support the control of the operating mode via configuration files using the Module-execution modes mechanism defined in section 2.3 of [E2EGICD].

Note: this req. enables automated batch execution of user-defined operational scenarios with openSF.

## Platform and On-Board Data Generation Module (ODGM) Functional Requirements

E2E-FUN-ODGM-010

The ODGM shall implement all functions related to the generation of on-board RAW telemetry for both ISM and Platform in its final and complete form as it would appear on the space to ground link [S2GICD].

E2E-FUN-ODGM-020

The ODGM shall interface with the ISM generating any needed platform parameter (e.g. Temperature, PVT, attitude, voltages, OBT, PPS pulse, etc.) needed by the ISM model to simulate both OBS and instrument ANC data

E2E-FUN-ODGM-030

The ODGM shall support the generation of idle data both at level of instrument and at the level of the platform.

E2E-FUN-ODGM-040

The ODGM shall implement simulation as well as the generation of platform ancillary data (ANC) in the correct CCSDS format, e.g. GNSS Packets, STR packets, AOCS packets, HKTM packets.

E2E-FUN-ODGM-050

The ODGM shall ensure that the simulated on-board data coming from different sources (instrument, AOCS, etc) is coherent with respect to timing (e.g. coherent timestamps) and to the environmental and geometrical conditions.

E2E-FUN-ODGM-070

The ODGM shall make use of the information provided by the GM for any operation requiring access to simulated position, timing, attitude, line of sight, visibility, occultation, sun illumination, etc.

E2E-FUN-ODGM-080

Any Space packet data generated shall comply to the format as per [S2GICD]

## Level 1 Prototype Processor (L1PP) Functional Requirements

NB: Requirements in the L1PP section of this document are numbered identically to the ones in the L2PP with adaptations as required. In general requirements with the same number address the same aspect. This approach should be respected when tailoring.

E2E-FUN-L1PP-010

The L1 Processor prototype module shall ingest satellite data (both RAW and Level 0 formats) and implement the level 1 Processing including any calibration function needed and output both of Level 1 products and dynamic (on-line) Calibration products (see Fig. 3-6) depending on the input.

E2E-FUN-L1PP-020

The processing of L1PP shall be implemented according to [L1ATBD]. This will include both processing observation as well as processing of calibration data (on-line CAL).

E2E-FUN-L1PP-025

When fed with RAW data (instrument source packets), the L1PP shall implement a function to generate and output the corresponding Level-0 product prior to performing L1 processing.

E2E-FUN-L1PP-030

The L1PP processor shall produce Level 1 products and on-line Calibration products in format according to [L1IODS]

Note: although less efficient for flexibility reason it highly recommended that on-line calibration products are explicitly generated as CAL file to be automatically ingested by the L1PP rather than shortcutting within the L1PP as this allow independent control of CAL and OBS processing and facilitates anomaly investigation.

E2E-FUN-L1PP-040

The L1PP shall be compliant with the file naming convention of the Level 1 format definition as used in the operational Ground Segment.

E2E-FUN-L1PP-050

The L1PP shall allow to define its input as belonging to two categories: either mandatory or optional; conform the corresponding qualification in the ATBD. A missing mandatory input shall result in no processing while a missing optional input shall result in degraded processing as defined in [L1ATBD] and marked as such by means of quality flag.

Note: This requirement defines the functional aspects of the L1PP orchestration. The definition of which input, if any, is considered optional resides with the L1ATBD.

E2E-FUN-L1PP-060

The L1PP shall be able to directly ingest any necessary AUX data (e.g. Characterisation data, static calibration data, orbit and attitude data, etc.) in the same format in which these would be available in actual ground segment.

Note: This requirement is a special case of E2E-INT-GEN-010

E2E-FUN-L1PP-065

The L1PP module shall implement a dedicated mode to enable processing of data generated on-ground prior to launch where ancillary/auxiliary data might be missing or incorrect (e.g. navigation data, timing data, counters, etc) or the Calibration data are provided as external AUX or CAL files and not within the instrument data flow.

E2E-FUN-L1PP-070

The L1PP shall allow the writing of intermediate breakpoint data (BRK) e.g. in between processing steps / internal algorithms, before or after calibration etc.

E2E-FUN-L1PP-080

A user-enabled flag shall control generation of BRK within L1PP.

E2E-FUN-L1PP-090

The L1PP shall be a scalable w.r.t. the use of multiprocessors/multicore computer by making use of a multi-threading architecture.

E2E-FUN-L1PP-100

The L1PP shall be capable of running multiple (independent) instances simultaneously on the same machine.

E2E-FUN-L1PP-110

The L1PP shall make no assumptions on the machine on which it is running, the directory it is running in, the directories where input and output files are expected, the memory addresses that his code or data are loaded into.

Note: as consequence it shall be possible to move the L1PP SW in any location within the filesystem while maintaining all its functionalities and its ability to execute.

E2E-FUN-L1PP-115

The L1PP shall be capable of interfacing with the simulation framework openSF [OPENSF]

E2E-FUN-L1PP-120

L1PP shall be able to work in 2 modes:

- compatible with invocation as per openSF/generic E2E ICD  [E2EGICD] when used  within the E2E Performance simulator infrastructure

- standalone use (user invocation by command line)

E2E-FUN-L1PP-130

In the standalone mode, the L1PP shall be self-orchestrating including the selection of the observation and applicable calibration and auxiliary data to allow stand-alone use (i.e. not requiring any external generated job order) .

E2E-FUN-L1PP-140

In the standalone mode, while executing, the L1PP shall be  data-driven i.e. shall iteratively perform the RAW/L0 to L1 processing based on automatic detection of process-able data in an input directory (i.e. no repeated manual invocation from command line needed) until all data have been processed.

E2E-FUN-L1PP-150

In standalone mode, the L1PP shall be able to resume the processing taking as input the intermediate L1 data products (e.g. starting from L1a or from L1b).

E2E-FUN-L1PP-160

The L1PP shall not require any user interaction therefore allowing automated unattended batch processing.

E2E-FUN-L1PP-170

The L1PP shall be able handle changes in the <MISSION-X> operational baseline without requiring recompilation, i.e. it shall not assume a hard-coded sequence of operating modes. Any such sequence shall be implemented if needed as dynamic configuration items.

E2E-FUN-L1PP-180

Limit processing by time range: The L1PP shall have the capability to limit the data processing to a time range that can be specified using run-time configuration.

Note: this functionality allows to select a (time) subset of the data present at its input to support faster processing of time segment of specific interest.

E2E-FUN-L1PP-190

Limit processing by instrument measurement mode: The L1PP shall have the capability to limit the data processing to a set of one or more measurement modes that can be specified using run- time configuration (e.g. only process Space Packets of specific APID).

E2E-FUN-L1PP-200

The L1PP shall be able perform aggregate/accumulate calculations that span multiple measurements/time intervals/orbits e.g. averaging of several measurements on a sliding window or determining a median across multiple measurements as required by the [L1ATBD].

Note: This requirement supports the SW architectural aspects implementing any needed persistence across data sets that is required for aggregation and accumulation.

E2E-FUN-L1PP-210

The L1PP shall be designed to allow easy replacement, addition, or removal of algorithms with no or minimal changes in the architecture or structure of the L1PP software, e.g. by use of dynamic libraries.

E2E-FUN-L1PP-220

The internal and external L1PP data flow shall be representative of the high level data flow related to -<MISSION-X> within the operational Ground Segment as per Fig. 3-6.

E2E-FUN-L1PP-235

The L1PP shall calculate geo-location for all target-related parameters as specified in [L1ATBD] and [L1IODS]

E2E-FUN-L1PP-240

The L1PP shall be able to calculate/estimate the uncertainty (precision + accuracy) of the generated Level 1 parameters.

E2E-FUN-L1PP-250

The L1PP shall compute and output all parameters needed on-line or off-line (e.g. by the PAM or by an offline Monitoring Facility) to evaluate the instrument performance trend monitoring as required by [SSRD].

E2E-FUN-L1PP-260

The L1PP shall be able to compute and include in the output products, the data quality flags that account for both the L1 processing algorithm conditions (e.g. numerical convergence) as well as flags in the instrument measurement data, in the instrument ancillary data, and in the satellite ancillary data used as input.

Note: The logic and the algorithm to interpret, compute and generate  data quality flags is defined in [L1ATBD]

E2E-FUN-L1PP-270

The L1PP shall be able to identify, process (where possible as per [L1ATBD]) and flag degradation in the input data including:

- Duplicated packets;

- Out of order;

- Non-nominal;

- Corrupted and missing packets, instrument measurement samples and parameters;

- Time and spatial gaps (when applicable)

- Instrument parameters/measurements out of nominal range.

E2E-FUN-L1PP-280

The L1PP shall be able to generate the L1 and Calibration products even in case of degraded input data (when this is possible as per [L1ATBD]), and in such a case it shall flag output as being of degraded quality.

E2E-FUN-L1PP-290

The L1PP shall flag and report any degraded output product, in the metadata part of the same products.

E2E-FUN-L1PP-300

The presence of invalid data (i.e. data that cannot be processed) in the input files shall not prevent the processing of the remaining valid data within the input files.

E2E-FUN-L1PP-310

The L1PP software shall rely only on internal algorithms and on data available within its input data files for all geometrical, orbital or attitude calculations; specifically, it shall not interface with the SGM, ISM or GM used in the simulation part of the E2E.

Note: this requirement ensures that real values and errors included in the simulation are not known to the L1PP which receives its inputs only via S2G data link and on-ground AUX files (e.g. instrument characterisation data).

E2E-FUN-L1PP-320

The L1PP processing scheme shall avoid, to the maximum extent possible, dependencies between days or orbits to allow out-of-sequence processing; if unavoidable, the maximum effort should be made to avoid the need of sequential processing.

Note: this req. support orbit level parallelisation of the processing.

E2E-FUN-L1PP-330

The L1PP numerical implementation of the algorithm describe in the {L1ATBD]  shall be documented in a “Level-1 Detailed Processing Model” DPM document which shall specify the detailed processing steps required to generate Level-1 products.

## Level 2 Prototype Processor (L2PP) Functional Requirements

NB: Requirements in the L2PP section of this document are numbered identically to the ones in the L1PP with adaptations as required. In general requirements with the same number address the same aspect. This approach should be respected when tailoring.

E2E-FUN-L2PP-010

The L2 Processor prototype module shall ingest Level 1 data, perform the level 2 Processing and produces the Level 2 products.

E2E-FUN-L2PP-020

The processing of L2PP shall be implemented according to [L2ATBD].

E2E-FUN-L2PP-030

The L2PP processor shall produce Level 2 products in format according to [L2IODS]

E2E-FUN-L2PP-040

The L2PP shall be compliant with the file naming convention of the Level 2 format definition as used in the operational Ground Segment.

E2E-FUN-L2PP-050

The L2PP shall allow to define its input as belonging to two categories: either mandatory or optional; conform the corresponding qualification in the ATBD. A missing mandatory input shall result in no processing while a missing optional input shall result in degraded processing as defined in [L1ATBD] and marked as such by means of quality flag.

E2E-FUN-L2PP-060

The L2PP shall be able to directly ingest any necessary AUX data (e.g. geophysical data, meteo data, orbit and attitude data, etc) in the same format these would be available in the actual ground segment.

Note: This requirement is a specialization of E2E-INT-GEN-010

E2E-FUN-L2PP-070

The L2PP shall allow the writing of intermediate breakpoint data (BRK), e.g. between processing steps / internal algorithms, etc, as defined during the design and development phase.

E2E-FUN-L2PP-080

A user-enabled flag shall control generation of BRK within L2PP.

E2E-FUN-L2PP-090

The L2PP shall be a scalable wrt use of multiprocessors/multicore computer by making use of a multi-threading architecture.

E2E-FUN-L2PP-100

The L2PP shall be capable of running multiple (independent) instances simultaneously on the same machine.

E2E-FUN-L2PP-110

The L2PP shall make no assumptions on the machine on which it is running, the directory it is running in, the directories where input and output files are expected, the memory addresses that his code or data are loaded into.

Note: as consequence it shall be possible to move the L2PP SW in any location within the filesystem while maintaining all its functionalities and its ability to execute.

E2E-FUN-L2PP-115

The L2PP shall be capable of interfacing with the simulation framework openSF [OPENSF]

E2E-FUN-L2PP-120

L2PP shall be able to work in 2 modes:

- compatible with invocation as per openSF/generic E2E ICD  [E2EGICD] when used  within the E2E Performance simulator infrastructure.

- standalone use (user invocation by command line).

E2E-FUN-L2PP-130

In the standalone mode, the L2PP shall be self-orchestrating including the selection and ingestion of the Level 1 and applicable auxiliary data (i.e. not requiring any external generated job order) .

E2E-FUN-L2PP-140

In the standalone mode, while executing, the L2PP shall be data-driven i.e. shall iteratively perform the L1 to L2 processing based on automatically detection of process-able data in an input directory (i.e. no repeated manual invocation from command line needed)

E2E-FUN-L2PP-150

In standalone mode, the L2PP shall be able to resume the processing taking as input the intermediate L2 data products (e.g. starting from L2a or from L2b).

E2E-FUN-L2PP-160

The L2PP shall not require any user interaction therefore allowing automated unattended batch processing.

E2E-FUN-L2PP-170

The L2PP shall be able handle changes in the <MISSION-X> operational baseline without requiring recompilation, i.e. it shall not assume a hard-coded sequence of operating modes. Any such sequence shall be implemented if needed as dynamic configuration items.

E2E-FUN-L2PP-180

Limit processing by time range: The L2PP shall have the capability to limit the data processing to a time range that can be specified using run-time configuration.

Note : this functionality allows to select a (time) subset of the data present at its input to support faster processing of time segment of specific interest.

E2E-FUN-L2PP-200

The L2PP shall be able perform aggregate/accumulate calculations that span multiple measurements/time intervals/geographical location e.g. averaging of several measurements on a sliding window or determining a median across multiple measurements or areas as required by the [L2ATBD].

Note: This requirement supports the SW architectural aspects to support any needed persistence across datat sets that is required for aggregation and accumulation.

E2E-FUN-L2PP-210

The L2PP shall be designed to allow easy replacement, additions or removal of algorithms without or with minimal changing of the architecture or structure of the L2PP software, e.g. by use of dynamic libraries.

E2E-FUN-L2PP-220

The internal and external L2PP data flow and interfaces shall be representative of the high level data flow related to <MISSION-X>  of the data processing within the operational Ground Segment as per Fig. 3-6.

E2E-FUN-L2PP-240

The L2PP shall be able to calculate/estimate the uncertainty (precision + accuracy) of the generated level 2 parameters.

E2E-FUN-L2PP-250

The L2PP shall compute and output all parameters needed (e.g. by the PAM or by an offline Monitoring Facility) to evaluate the geophysical mission performance as required by the [MRD].

E2E-FUN-L2PP-260

The L2PP shall compute and include in the output products, data quality flags that account for both the L2 processing algorithm conditions (e.g. numerical convergence) as well as flags contained within the L1 Product.

Note: The logic and the algorithm to interpret, compute and generate  data quality flags is defined in [L2ATBD].

E2E-FUN-L2PP-270

The L2PP shall be able to identify, process (where possible as per [L2ATBD]) and flag degradation or incompleteness in the input data including:

- Time and spatial gaps (when applicable)

- L1 values out of nominal range or unrealistic from geophysical point of view.

E2E-FUN-L2PP-280

The L2PP shall be able to generate the L2 products even in case of degraded inputs (when this is possible as per [L2ATBD]), and in such a case it shall flag output as degraded quality.

E2E-FUN-L2PP-290

The L2PP shall flag and report any degraded output product in the metadata part of the same products.

E2E-FUN-L2PP-300

The presence of invalid data (i.e. data that cannot be processed) in the input files shall not prevent the processing of the remaining valid data within the input files.

E2E-FUN-L2PP-310

The L2PP software shall rely for its processing only on internal algorithm and only on data available within its input data files i.e. shall not interface with the SGM, ISM and GM used in the simulation part of the E2E.

Note: this requirement ensures that real values and errors included in the simulation are not known to the L2PP which receives its inputs only via Level 1 products and on-ground AUX files.

E2E-FUN-L2PP-320

The L2PP processing scheme shall avoid, to the maximum extent possible, dependencies between days, orbits or geographical locations to allow out-of-sequence processing; if unavoidable, the maximum effort  should be made to avoid the need of sequential processing.

Note: this req. support parallelisation of the processing.

E2E-FUN-L2PP-330

The L2PP numerical implementation of the algorithm describe in the [L2ATBD]  shall be documented in a “Level-2 Detailed Processing Model” DPM document which shall specify the detailed processing steps required to generate Level-2 products.

## Performance Assessment Module (PAM) Functional Requirements

### Performance assessment function

E2E-FUN-PAM-010

The PAM shall assess the instrument and L1PP performance by comparing the calculated L1PP outputs with the instrument stimuli generated by the Scene Generator Module.

E2E-FUN-PAM-020

The PAM shall asses the L1PP-derived calibration by comparing the online calibration data (CAL) with the instrument parameters (AUX) used during the simulation by the ISM.

E2E-FUN-PAM-030

The PAM shall assess the end-to-end mission performance by comparing the calculated L2PP outputs with the geophysical model used as input to the Scene Generator Module.

E2E-FUN-PAM-040

The PAM shall allow to compare E2E datasets with reference datasets acquired through external means (e.g. on-ground measurements and/or data from other operational satellite instruments) with reasonable adaptation of format.

E2E-FUN-PAM-050

The PAM shall allow the characterisation of the end-to-end chain behaviour and assessment of

<MISSION-X> sensitivity (e.g. different AUX, design, calibration and characterisation data files) to different geophysical input scenarios.

E2E-FUN-PAM-060

The PAM shall allow the characterisation of the end-to-end chain behaviour and assessment of

<MISSION-X> sensitivity to different instrument configurations and all operating modes.

E2E-FUN-PAM-070

The PAM shall allow characterisation of the end-to-end chain behaviour with respect to errors and performance with respect to errors (e.g. sensitivity of retrieved L1 or L2 to instrument errors or to error in the needed AUX data).

E2E-FUN-PAM-080

The PAM shall compute the necessary performance quantifiers to demonstrate compliance to the

<MISSION-X> space segment Requirement Specifications [XXX] including both sensing (e.g. radiometric) and spatial (e.g. geometrical) domains, the <MISSION-X> mission objectives, and the L2 requirements.

E2E-FUN-PAM-090

The PAM shall produce statistics and accumulated results in support of requirement verification.

E2E-FUN-PAM-100

The PAM shall perform consistency checks on all its inputs, both internal and across results.

E2E-FUN-PAM-110

The PAM modules generating static/off-line CAL and AUX product shall be able to operate in standalone mode, i.e. independently from the other modules making up the Performance Assessment Module and triggered both automatically and manually.

E2E-FUN-PAM-120

Seasonal and long-term dependencies shall be reflected in the calibration data sets (CAL/AUX), which are generated by the PAM as input for the L1PP.

E2E-FUN-PAM-130

The PAM shall be able to support both pre-launch (e.g. ingestion of data produced during AIV and support of its modes) and in-flight activities.

E2E-FUN-PAM-140

The PAM shall include tools to support

- Modification of instrument parameters (e.g. AUX files);

- Modification of calibration algorithm parameters;

E2E-FUN-PAM-150

The PAM shall be able to compute

TBD performance and calibration metrics, e.g. geolocation error, relative and absolute error maps at L1 and L2, Instrument Response parameters, etc.

E2E-FUN-PAM-160

The PAM shall be able to produce comparison output in graphical form (line, histogram, etc.) in PNG and PDF vector format as well as in tabulated one (e.g. CSV).

E2E-FUN-PAM-170

The PAM shall be able to produce summary reports in a user-friendly format (e.g. PDF, web page, XML + Stylesheet).

E2E-FUN-PAM-180

It shall be possible for the user to superimpose on the plots from E2E-HMI-GEN-060 (display of runtime errors and out-of-limit conditions) the plots representing the expected performance, in order to allow a direct comparison between them.

E2E-FUN-PAM-190

It shall be possible for the user to zoom in and out on the plots.

E2E-FUN-PAM-200

It shall be possible for the user to superimpose the measured performance parameters of two different evaluation periods (neither necessarily consecutive nor equal length), in order to allow a direct comparison between them.

E2E-FUN-PAM-210

The PAM shall be able to invoke user-developed compiled scripts (e.g. C/C++, Python, Matlab) that generate as output a plot or report (e.g. statistical analysis) in a standard format (e.g. PDF and CSV) and optionally display it.

### Other functions

A number of other mission specific functions not related to the performance assessments are also architecturally hosted in the PAM. This section captures all relevant requirements.

E2E-FUN-PAM-220

The PAM shall enable the prototype of generation of any static/off-line CAL product (used as AUX in input to the L1PP) according to the [OFLCATBD] and [IODS].

E2E-FUN-PAM-230

The PAM modules generating static/off-line CAL and AUX product shall be able to operate in standalone mode, i.e. independently from the other modules making up the Performance Assessment Module and triggered both automatically and manually.

E2E-FUN-PAM-240

Seasonal and long-term dependencies shall be reflected in the calibration data sets (CAL/AUX), which are generated by the PAM as input for the L1PP.

# Operational Requirements

This section specifies the operational requirements of the E2E.

## General operational requirements

E2E-OPE-GEN-010

The E2E shall be capable of simulating a scenario of at least X days.

Note: Generation of long term scenario are required for TDS generation to be used for GS validation.

E2E-OPE-GEN-020

The E2E shall be capable of executing unattended for at least 7 days.

E2E-OPE-GEN-030

The E2E shall consider for each module the provision of a by-pass, static, or low-accuracy execution mode for TBD E2E functions during operation, so that rapid (albeit less accurate or partially incomplete) results can be obtained.

E2E-OPE-GEN-040

Each simulation initialisation, as defined by the combination of all the user inputs, shall be stored in configuration files which can be loaded to easily initialise an E2E run.

E2E-OPE-GEN-050

The parameters specifying user control over the E2E functions and operation shall provide complete control over the selection of the E2E functions and over the initialisation, execution, and termination of the E2E operation. They shall include as a minimum the following control parameters and data:

- Flags that determine the system to be analysed: spacecraft identifier, instrument version;

- User inputs that determine which functional configuration of the E2E, which E2E version/release number, which external interfaces, the user wants to use during E2E operation;

- User inputs that determine which elementary functions of E2E constituent modules (SGM, ISM, L1PP, L2PP, PAM) the user wants to include or exclude during the E2E operation;

- User inputs that determine the type, location in scenario/module, and severity of errors or non-nominal conditions the user wants to include or exclude during the E2E operation;

- User inputs that determine which elementary functions of the support functions (E2E-FUN-FCT-010) the user wants to include or exclude during the E2E operation;

- Parameters defining the conditions under which the E2E shall terminate its operation (e.g. time, number of samples, user interrupt, etc.).

E2E-OPE-GEN-060

Flags that determine the nature and extent of the E2E run shall be defined:

- For use with the Instrument Data Simulation, flags that determine the nature and extent of the E2E run shall be defined:

  - Which channel;

  - The number of data;

  - Orbit: full or subset;

  - Coverage and location;

  - The source observation data used;

  - Unique identifier per measurement;

  - Other TBD flags as required;

- Parameters that specify the computation of the level 1b data quality (e.g. number of measurements for absolute and relative error computations);

- Flags which control the extent and content of the support output data i.e. which E2E variables, function status, parameters, etc., are to be output by the E2E;

- Parameters defining the conditions under which the E2E shall terminate its operation (e.g. time, number of samples, user interrupt, etc.).

E2E-OPE-GEN-070

Defaults values for all user inputs shall be provided by the E2E.

E2E-OPE-GEN-080

The user shall have the possibility to define and set tags for the geophysical/environmental conditions of the simulated scenario and corresponding data, e.g. season of the year, time of day, cloud or meteo conditions. Each source data and scenario shall therefore be associated, within the E2E, with these identifying tags allowing the User an easy selection of the relevant set of scenario/source observation data.

E2E-OPE-GEN-090

The E2E shall operate, without loss of performance, in case of missing samples / data in the datasets (e.g. due to simulated loss of the data link).

E2E-OPE-GEN-100

The E2E shall be able to synchronise its simulation time with an external Network Time Protocol (NTP) server or to run on its own local simulation time.

# Performance Requirements

E2E-PER-GEN-010

The E2E simulator and its modules shall be able to satisfy their performance requirements on a x86 computer with 8 cores, 32 GB RAM, and 1TB SSD storage.

Note: The reference hardware above needs to be re-evaluated at the time the activity is started.

E2E-PER-GEN-020

The E2E Simulator shall be able to generate space segment simulated data (RAW) corresponding to 1 hour of observation in less than 1 hour i.e. in real time.

Note: This requirement applies to full-accuracy simulation, not the low-accuracy mode contemplated in E2E-OPE-GEN-020 and is targeted to allow execution of sensitivity analysis in a reasonable time (e.g. iterative generation of the same simulated orbit with 10 different value of a parameter in less than 2 days.).

E2E-PER-GEN-030

The L1PP shall be able to convert 1 hour of simulated data (RAW) into Level-0 data in less than 5 minutes.

E2E-PER-GEN-040

The L1PP shall be able to completely process 1 hour of simulated data (RAW), of any instrument operating mode, to Level-1 in less than 15 minutes i.e. four times faster than real time.

Note: this requirement is sized to the generation of long data set from the Ground Segment testing as well as to support commissioning where data is daily manually processed and must be analysed within the same day.

E2E-PER-GEN-050

The L1PP shall be able to process Level-0 data of any instrument operating mode up to Level-1 four times faster than real time.

Note: Processing of RAW to L0 within the L1PP is considered negligible

E2E-PER-GEN-060

The L2PP shall be able to process Level 1 data (corresponding to 1 hour of observation) in less than 30 minutes i.e. 2 times faster than real time.

E2E-PER-GEN-070

The PAM shall be able to perform all its processing and produce the performance assessment reports and plots for 1 hour of simulated observation in less 10 minutes.

# Interface Requirements

The following requirements address elements of the interface which is relevant to the processing in the Ground Segment.

## General Interfaces Requirements

E2E-INT-GEN-010

The E2E Simulator and any of its module shall be able to ingest the relevant payload, platform, auxiliary and calibration data files in the Ground Segment format and as defined in the [L1IODS] and [L2IODS] (e.g. L0 science files, L0 ancillary/HKTM files, Instrument characterisation AUX files, Orbit Files, Level 1 Files, CAL files, etc)

E2E-INT-GEN-020

The definition of content and format of AUX and CAL files containing parameters derived by: Space Segment design, ground characterisation, ground and in-flight calibration, both on-line and offline (e.g. from CKD, CCDB) shall be modular with parameters segregated in different files to reflect the relevant domain, algorithm using it as well as the expected update periodicity and category of parameter e.g. alignment parameters separated from sensor parameters, rapidly varying parameters separated from slowly varying (off-line) parameters.

Note: It is not desirable to have all configuration parameters contained in a single monolithic block as it prevents user visibility at file level of different simulation conditions as well as an efficient orchestration

E2E-INT-GEN-030

The file-naming of AUX and CAL files derived from CCDB and CKD in different conditions (different pre-flight AIV characterisation campaign, different in-flight orbit, etc) shall be unique and according to [FFSTD] in particular with respect to validity and time elements, such as to allow the selection of the relevant one for the specific simulation or L1 processing only based on the filename.

E2E-INT-GEN-040

The E2E Simulator and any of its module shall generate any output data file in the Ground Segment format and as defined in the [L1IODS] and [L2IODS], e.g. L0 files, CAL files, L1 Files, L2 Files.

E2E-INT-GEN-050

The design of the E2E simulator shall incorporate flexibility to adapt to changes in the input data space packet definition within any RAW or Level 0 Data files (e.g. avoid hard-coding packet/parameters structure)

E2E-INT-GEN-060

The E2E modules’ input and output data shall be in a common format which is open and cross-platform, readable with freely available tools, or be convertible to such a format without loss of information.

# Verification, Validation and System Integration

E2E-VVP-GEN-010

The E2E Simulator development shall follow the verification and validation processes as defined by the ECSS standard ECSS-E-ST-10-02C.

E2E-VVP-GEN-020

The E2E Simulator shall be verified using a set of reference test cases.

E2E-VVP-GEN-030

Each module and the overall software shall be (scientifically) validated to check that the requirements for the specific intended use have been fulfilled.

Note: this req. pertains to the independent scientific validation of the scientific algorithms in the E2E with no reference to the ECSS SW validation. It applies primarily to SGM and L2PP

E2E-VVP-GEN-040

The E2E Simulator shall be delivered for integration together with a confidence test that includes configuration data, input data, reference data and ancillary data (if required). The aim is to run the confidence tests on the integration machine (before proceeding with the integration itself) and compare the obtained output data with the provided reference data.

E2E-VVP-GEN-050

The end-to-end test data for each software version shall be stored and kept available for customer inspection, including test drivers, configuration, input data, output data and any other additional tests results (plots, statistics).

E2E-VVP-GEN-060

The E2E Simulator verification and validation documentation shall cover the full specifications by tracing each test to one or more requirements.

E2E-VVP-GEN-070

Automatic testing capability shall be provided, in order to automatize testing for subsequent versions of the SW and for regression testing.

## Level 1 Prototype Processor (L1PP) Verification and Validation

E2E-VVP-L1P-010

The L1PP verification shall be performed against the requirements that are specified in the present document as well as of the relevant one in the [SSRD].

E2E-VVP-L1P-020

The L1PP validation shall be performed against the [L1ATBD] or dedicated L1 validation document.

Note: L1 Validation of ATBD can be performed e.g. using existing tools that perform similar processing.

E2E-VVP-L1P-030

The verification/validation of the L1PP shall be performed using the following types of data:

- instrument simulator data;

- data obtained during ground AIT/AIV activities and the calibration campaign of the space segment;

## Level 2 Prototype Processor (L2PP) Verification and Validation

E2E-VVP-L2P-010

The L2PP verification shall be performed against the requirements that are specified in the present document as well as of the relevant one in the [MRD].

E2E-VVP-L2P-020

The L2PP validation shall be performed against the [L2ATBD] or dedicated L2 validation document.

Note1: L2 Validation of ATBD can be performed e.g. using existing tools that perform similar processing.

Note2: This req. addresses algorithmic validation and not the geophysical one of the products

E2E-VVP-L2P-030

The validation of the L2PP shall be performed using the following types of data:

- Simulated Level 1 data as generated by the L1PP;

- Data obtained from the Level 1 Operational Processor;

# Human-Machine Interface (HMI) requirements

NB. A number of requirements in this section are satisfied automatically when using

the openSF framework [OPENSF].

E2E-HMI-GEN-010

It shall be possible to perform all operation of the E2E simulator by mean of an HMI.

E2E-HMI-GEN-020

The E2E HMI for each instrument on <MISSION-X> shall be the same given consideration to the specifics of the each instrument.

E2E-HMI-GEN-030

The E2E HMI shall:

- Manage (i.e. create, modify, view, delete, store, retrieve) all E2E input/output data;

- Display on the screen relevant information on E2E processes,

- Allow the user to monitor in real-time the operation of the E2E,

- Allow the user to control in real-time the operation of the E2E,

In accordance with the detailed requirements specified below.

E2E-HMI-GEN-040

The E2E HMI shall allow the user to manage and display all the E2E output data and the Performance Assessment Module outputs.

E2E-HMI-GEN-050

The E2E HMI shall provide the user with the real-time display of warning and error messages. The message shall identify the nature of the error and shall be color coded (e.g. warning orange, error red, informative blue).

E2E-HMI-GEN-060

The E2E HMI shall automatically display all run-time errors or out-of-limit conditions.

E2E-HMI-GEN-070

The HMI shall allow the user to browse and search history files for the purpose of user-created ad-hoc reports and displays on either specific period of measurements or specific locations.

E2E-HMI-GEN-080

The HMI shall be readable at a distance of 50 cm.

E2E-HMI-GEN-090

It shall be possible to use and display the HMI locally or remotely.

E2E-HMI-GEN-100

It shall be possible to place separate HMI windows on separate video displays (screens) and to move them from one to the other with the mouse (e.g. log window, scenario window, error window, execution window, etc).

E2E-HMI-GEN-110

The HMI shall include a progress / status bar indicating the completion status of the simulation/processing as well as the remaining estimated time.

# Reference Test Data Set requirements

E2E-TDS-GEN-010

A reference test data set generated with the E2E Performance Simulator shall be delivered (TDS), to be used for validation of the L1PP/L2PP and well as a reference for the L2OP and ground segment.

E2E-TDS-GEN-020

The TDS shall include examples of all possible measurement modes/data types of <MISSION-X>, including nominal measurement data as well as non-nominal data.

E2E-TDS-GEN-030

The TDS shall include examples of all possible modes/data types/calibrations of <MISSION-X>.

E2E-TDS-GEN-040

The TDS shall comprise:

- Infrastructure (OpenSF) related Items, i.e. configuration files, scenarios, scripts, and database

- Inputs/Outputs of SGM: geophysical parameters, TOA scenes

- Inputs/Outputs of ISM: generated RAW data (Observation (OBS), Ancillary (ANC)), Auxiliary Data Files (AUX), Level 0.

- Inputs/Outputs of the L1PP processing chain corresponding to (c): L1 Products, Calibration Product in the format specified by the L1 IODS

- Inputs/Outputs of the L2PP processing chain corresponding to (d): L2 Products and auxiliary files (e.g. meteo) in the format specified by the L2 IODS

- Any auxiliary software tool needed to reproduce the TDS

E2E-TDS-GEN-050

Each TDS delivery shall be accompanied by a release note specifying:

- detailed data set content

- timeline

E2E-TDS-GEN-060

The TDS shall

- be coherent (e.g. outputs of the preceding stage are the inputs of the current stage)

- have a timeline coverage of at least two days of simulated mission.

- be consistent with the reference instrument timeline generated by Mission Planning for overall validation purpose

- ensure full validation of the interfaces, calibration, and retrieval algorithms

# Input to the SOW

## Deliverables

### Software and data

The following software deliverables shall be provided:

D-SW-01	E2E Performance simulator executable form (including L1PP and L2PP)

D-SW-02	E2E Performance Simulator Source Code

D-SW-03	L1PP (standalone) in executable and source code

D-SW-04	L2PP (standalone) in executable and source code

D-SW-05	Test Data Set defined according to a 48 h mission scenario to be agreed with ESA.

NB. Each delivery of the E2E (D-SW-01) shall include also a stand alone installable L1PP and L2PP Module (D-SW-03/04)

Any source code shall include the necessary script and build tools (makefiles, etc) to generate the running executables.

These shall be provided to the Agency without any restrictions and IPR for use, re-use, modification, adaptation or redistribution.

### Documentation

The following documentation shall be provided by the contractor, without any restrictions on (re)distribution. It consists of a tailored set of the ECSS documentation plus documentation which is specific to Processors development.

- Software Development Plan (SDP) (including Configuration and Product Assurance Plan aspects)

- Software Design Document (SDD) (at level of architectural design and overall processing logic and dataflow.)

- Software User Manual (SUM)

- Software Verification Plan (SVerP)

- Software Verification Report (SVR) (as needed following Test Execution)

- L1 Algorithm Theoretical Basis Document (ATBD);

- L2 Algorithm Theoretical Basis Document (ATBD);

- L1 Detailed Processing Model (DPM) (at level of detailed design of the numerical implementation of algorithm and orchestration including e.g. pseudo-code and details of all functions I/O, data software types, internal branching, error handling, etc)

- L2 Detailed Processing Model (DPM) (at level of detailed design of the numerical implementation of algorithm and orchestration including e.g. pseudo-code and details of all functions I/O, data software types, internal branching, error handling, etc)

- Input / Output Data Specification (IODS L1) in accordance with the L1PP level 1 format definition description and the calibration and characterisation database.

- Input / Output Data Specification (IODS L2) in accordance with the L2PP level 2 format definition description and the AUX data definition.

- Test Data Set Description Document (TDSD)

Any call in the E2E source code to COTS and third party libraries, including the EO mission CFI library, shall be documented in the ATBD and DPM with associated inputs and configuration parameters.

Formal deliveries shall include documentation, software, installation packages and all associated datasets.

### Delivery Plan

#### E2E

- As a minimum five deliveries of the E2E Performance Simulator shall be provided:

- A preliminary version for the E2E PDR including full infrastructure, representative data flow and orchestration and stub for its components and preliminary formats;

- A version for Instrument Engineering Qualification Model EM/oQM performance verification and calibration, to be delivered at the start of the first performance measurement campaign; including preliminary PAM.

- A version for Instrument Protoflight Model (PFM) / FM2 performance verification and calibration, to be delivered at the start of the PFM / FM2 performance measurement campaign which is fully representative format of all I/O data: RAW, L0, L1 Product, L2 product and

- A version to support ground segment test data generation (fully representative simulation and formats)

- A version to support ground segment evolution of L1PP (fully representative processing at L1)

A version to support ground segment evolution of L2PP (fully representative processing at L2)

During any of the delivery it shall be possible for ESA to request an update to version of COTS (EOCFI, openSF, etc), OS and Compiler of any component at no cost.

#### L1PP

As a minimum, and in addition to the three deliveries as part of the E2E Performance simulator above, an additional three formal (separate) deliveries of the L1 Processor Prototype shall be provided:

- A pre-launch version, to be delivered at launch – 12 months;

- A -launch version, to be delivered at launch – 1 months (TBC);

- A post-launch version, to be delivered before the end of the in-orbit commissioning phase

The Contractor shall also provide the cost of additional (optional) L1PP deliveries should that be requested by ESA.

#### L2PP

As a minimum, and in addition to the three deliveries as part of the E2E Performance simulator above, an additional three formal (separate) deliveries of the L2 Processor Prototype shall be provided:

- A pre-launch version, to be delivered at launch – 6 months;

- A -launch version, to be delivered at launch – 1 months (TBC);

- A post-launch version, to be delivered before the end of the in-orbit commissioning phase + 1 month

The Contractor shall also provide the cost of additional (optional) L2PP deliveries should that be requested by ESA.

#### TDS

TDS delivery number shall coincide with L1PP deliveries (3 + 3), however it shall also be possible to have (in agreement with ESA) TDS deliveries at separate times (e.g. to cope with delay in L1PP development)

## Maintenance and Support

### Support task for commissioning

The Contractor shall provide TBD manpower support to ESA during the execution of the commissioning. This support includes use of the E2E and of the L1PP and L2PP on simulated and real data and contributions to analysis of discrepancies.

### Support task for cross validation

The Contractor shall provide TBD manpower support to ESA for the execution of a cross validation campaign between L1PP/L2PP and the corresponding Operational processor. This support includes definition of appropriate test scenarios, generation of reference test data, and contributions to analysis of discrepancies.

## Other

### Licensing

Input to GCC and Clause 42 will include licensing of source code and binaries according to ESA Community Licence Type 3 for any agency use (i.e. not limited to <MISSION-X> ) [ESACL3}

End of Document

The term “Source” in the definition of ISP is due to legacy reason and does not have any semantic. The ISP acronym identifies the Instrument d=generated Data Units.

The ideal architecture (Fig. 3-3) within the E2E entails the TOA stimuli scene being computed, to the maximum extent, on a grid independent from the position and attitude of the observing system and leaving to the ISM the task to sample it at the appropriate resolution for the relevant line of sight, thus facilitating the run of the simulation in different geometry conditions without the need of re-running every time computationally expensive SGM simulations, however for processing performance reason this is not always possible.

In case the processing performance of the E2E either at the level of SGM, ISM or L1  prevents the TDS generation within an acceptable time, an approach is to generate a smaller core TDS and then duplicate and recondition the data using separate software, to produce a longer data set.